Apollo.io Integration Plan

Outreach OS  •  Founders: Illinois Entrepreneurs @ UIUC

May 2026

# Goal

Reduce contact creation to a single step: paste a LinkedIn URL, and the system automatically finds the person’s verified email, fills in their background, runs AI research, and queues them for outreach. No manual data entry required.

# How Apollo.io Powers This

Apollo’s People Enrichment API ( POST /api/v1/people/match ) accepts a LinkedIn URL and returns a full contact profile in one call. One API credit per lookup.

What Apollo returns from a single LinkedIn URL: - Verified work email address - Full name, job title, company - Location - Employment history (current + past roles) - Company size, industry, domain

# Implementation Phases

| Phase | What Gets Built | Outcome for You |
| --- | --- | --- |
| Phase 1 | /api/enrich route — Apollo lookup by LinkedIn URL | Backend enrichment engine is live |
| Phase 2 | Updated Add Contact modal — single LinkedIn URL input | One-click contact creation with auto-fill |
| Phase 3 | Quick Import bar on Contacts page | Bulk import: paste URL → enriched in ~10s |
| Phase 4 (stretch) | LinkedIn import in Compose flow | Enrich + research + draft in one shot |

## Phase 1 — /api/enrich Route

A new Next.js API route that wraps the Apollo People Enrichment endpoint.

Input:

- { linkedin_url: string }

Process:

- Calls Apollo with reveal_personal_emails: true

- Normalises response into Outreach OS Contact shape

Returns:

- { name, email, role, company, location, linkedin_url, raw_apollo_data }

Cost:

- 1 Apollo credit per lookup

## Phase 2 — Updated Add Contact Modal

Replace the current 6-field manual form with a single LinkedIn URL input field.

New flow:

- User pastes LinkedIn URL → hits Import

- /api/enrich fires → all fields auto-populate

- Contact saved to DB with status “researching”

- /api/research triggers automatically

- Contact appears on Contacts page as “researched” and ready to compose

Total time from paste to ready: approximately 10–15 seconds.

## Phase 3 — Quick Import Bar

A persistent input bar at the top of /dashboard/contacts for rapid bulk importing.

[ linkedin.com/in/... ] [ Import & Research → ] Paste one URL at a time. Each contact is enriched and researched automatically, then appears in the list with status “researched.”

## Phase 4 (Stretch) — Compose Shortcut

Add a “Import from LinkedIn” option directly inside the Compose flow, bypassing the Contacts page entirely.

- Paste URL in Compose → enrich + research + generate email variants in one shot

- Best for one-off outreach where you don’t need the contact saved long-term

# Setup Requirements

### Apollo API Key

Get your key from: Settings → Integrations → API Keys inside Apollo.io

- Add APOLLO_API_KEY to .env.local

- Add APOLLO_API_KEY to Vercel environment variables

### Apollo Plan Considerations

- Free plan includes limited enrichment credits

- Basic plan (~$49/mo) gives 200 export credits/month — sufficient for most outreach volumes

- Each LinkedIn URL lookup = 1 credit

- reveal_personal_emails may consume additional credits depending on plan

# Before vs. After

| Before (manual) | After (Apollo-powered) |
| --- | --- |
| Fill in 6 fields manually | Paste 1 LinkedIn URL |
| Hope the email is correct | Apollo-verified work email |
| Run research separately | Research triggers automatically |
| ~3–5 minutes per contact | ~10–15 seconds per contact |

Outreach OS  •  Founders: Illinois Entrepreneurs @ UIUC  •  Internal Planning Document